# WhatsApp Betting Platform MVP

Technical Execution Plan - Python Edition

6-Week Development Sprint

Prepared for:

Kumbirai Mundangepfupfu

Software Solutions Architect

# Executive Summary

This execution plan provides a day-by-day technical roadmap for building a WhatsApp-based betting platform MVP over 6 weeks using Python/FastAPI backend with WhatsApp Business API integration.

## Project Goals

- Build fully functional WhatsApp betting platform using Python

- Support 4 simple games (Lucky Wheel, Color Game, Pick 3, Football Yes/No)

- Implement wallet system with manual deposit/withdrawal

- Create React admin dashboard for management

- Test with 50-300 users in closed beta

# Technology Stack & Architecture

## Updated Technology Stack

| Component | Technology Choice |
| --- | --- |
| Backend | Python 3.10+ with FastAPI (high performance async) |
| Database | PostgreSQL 14+ (ACID transactions) + Redis (caching) |
| WhatsApp API | WhatsApp Business API (your existing account) |
| ORM | SQLAlchemy 2.0 (async support, transaction management) |
| Hosting | Railway.app or Render (free tier for MVP) |
| Admin Dashboard | React 18 + Tailwind CSS + Vite |
| Authentication | JWT (JSON Web Tokens) via PyJWT |
| Task Queue | Celery + Redis (async bet processing) |

## System Architecture

High-Level Architecture Overview:

┌─────────────┐

│   WhatsApp  │ ← User Interaction

└──────┬──────┘

│ HTTPS Webhook

▼

┌─────────────────────────────────────┐

│    Python FastAPI Backend Server    │

│  ┌──────────────────────────────┐   │

│  │  Message Router & Parser    │   │

│  └──────────┬───────────────────┘   │

│             │                       │

│    ┌────────┼────────┬─────────┐   │

│    ▼        ▼        ▼         ▼   │

│  [Auth] [Wallet] [Games] [Admin]   │

└─────────────┬───────────────────────┘

│

┌─────┴──────┐

▼            ▼

┌──────────┐  ┌────────┐

│PostgreSQL│  │ Redis  │

└──────────┘  └────────┘

## Why Python + FastAPI?

- FastAPI: Modern, fast (high-performance) web framework with automatic API docs

- Async Support: Native async/await for handling concurrent WhatsApp messages

- SQLAlchemy: Powerful ORM with transaction management and connection pooling

- Type Hints: Python type hints + Pydantic for data validation

- Easy Deployment: Single requirements.txt, works great on Railway/Render

- Rich Ecosystem: Excellent libraries for payments, crypto, data processing

# Database Schema Design

Database schema remains identical - PostgreSQL with 8 core tables. Full schema available in separate SQL file.

## Core Tables Summary

- users - User accounts and authentication

- wallets - User balances with ACID guarantees

- transactions - Complete audit trail of all money movements

- bets - All betting activity and outcomes

- deposits - Deposit requests and approval workflow

- withdrawals - Withdrawal requests and processing

- admin_users - Admin accounts with role-based access

- game_rounds - Optional game outcome logging for audits

# PHASE 1: Foundation (Week 1)

Goal: Set up Python FastAPI server, WhatsApp Business API integration, PostgreSQL database, and basic user registration.

## Day 1: Environment Setup & Project Structure

### Project Initialization

Create project structure:

mkdir betting-platform

cd betting-platform

python -m venv venv

source venv/bin/activate  # On Windows: venv\Scripts\activate

Create requirements.txt:

fastapi==0.109.0

uvicorn[standard]==0.27.0

sqlalchemy==2.0.25

psycopg2-binary==2.9.9

pydantic==2.5.3

pydantic-settings==2.1.0

python-jose[cryptography]==3.3.0

passlib[bcrypt]==1.7.4

python-multipart==0.0.6

httpx==0.26.0

redis==5.0.1

celery==5.3.4

python-dotenv==1.0.0

Install dependencies:

pip install -r requirements.txt

### Environment Configuration

Create .env file:

# WhatsApp Business API

WHATSAPP_API_URL=https://graph.facebook.com/v18.0

WHATSAPP_PHONE_NUMBER_ID=your_phone_number_id

WHATSAPP_ACCESS_TOKEN=your_access_token

WHATSAPP_VERIFY_TOKEN=your_verify_token_choose_random

# Database

DATABASE_URL=postgresql://user:password@localhost:5432/betting_db

# Redis

REDIS_URL=redis://localhost:6379/0

# JWT Secret

SECRET_KEY=your-secret-key-min-32-characters-long-change-this

ALGORITHM=HS256

# Server

PORT=8000

# Complete 6-Week Timeline Overview

| Phase | Duration | Key Deliverables | Success Criteria |
| --- | --- | --- | --- |
| Phase 1 | Week 1 | Python FastAPI, WhatsApp Business API, PostgreSQL, User Registration | Bot receives and responds to WhatsApp messages |
| Phase 2 | Week 2 | Wallet System with SQLAlchemy, Deposit/Withdrawal Flows | Users can add/withdraw money, all transactions logged |
| Phase 3 | Week 3-4 | 4 Python Game Engines + Betting Logic | All games working, wins/losses calculated accurately |
| Phase 4 | Week 4-5 | React Admin Dashboard + FastAPI Endpoints | Admins manage users, approve deposits, settle bets |
| Phase 5 | Week 5-6 | Testing with pytest, Beta Testing | 50-300 users, bugs fixed, metrics gathered |
| Phase 6 | End Week 6 | Go/No-Go Decision | Decide: licensing, partnerships, or Phase 2 dev |

# Python/FastAPI Advantages for This Project

## 1. Rapid Development

Python's concise syntax and FastAPI's automatic API documentation accelerate development. What takes 100 lines in Node.js takes 50 in Python with type hints.

## 2. Superior Data Handling

Python excels at numerical calculations (critical for betting odds, wallet calculations). Decimal type prevents floating-point errors in financial transactions.

## 3. SQLAlchemy Power

Best-in-class ORM with transaction management, connection pooling, and migration support. Prevents common database bugs.

## 4. Future-Proof

Easy to add ML-based features later (fraud detection, recommendation engine, odds optimization) using scikit-learn, pandas, numpy.

## 5. Testing & Quality

pytest makes writing and running tests trivial. Type hints catch bugs before runtime. FastAPI's dependency injection simplifies testing.

Technical Execution Plan - Python Edition

Complete Python implementation code provided in separate detailed guide.

Prepared for: Kumbirai Mundangepfupfu

Software Solutions Architect

December 2025